## Slide 1: Standard iSites Migration
January 27, 2015
Kathy Stuart

## Slide 2: Scope - FAS
 | ACTIVE | HIDDEN | S-HIDDEN | INACTIVE | TOTAL
TUB Identified | 502 | 17 | 2 | 9 | 530
No TUB identified | 603 | 49 | 2 | 28 | 682
 | 1105 | 66 | 4 | 37 | 1212

## Slide 3: Scope - CA
 | ACTIVE | HIDDEN | S-HIDDEN | INACTIVE | TOTAL
TUB Identified | 513 | 24 | 0 | 60 | 597
No TUB identified | 541 | 85 | 1 | 41 | 668
 | 1054 | 109 | 1 | 101 | 1265

## Slide 4: What we’ve done:
Built a website that summarizes and compares available solutions http://standardisites.harvard.edu
Gathered accurate data about the scope of the migration
Established a working group with DCE, FAS, GSE, GSD, HDS, HKS, HLS, and HSPH (done – we meet every 2 weeks)
Identified candidates from CA, FAS and schools for early migration projects and started migrations
Documented issues around iSites migration and started working on solutions

## Slide 5: What’s we’re doing now:
Defining a Charter or Logic Model that clearly states goals, objectives, user requirements and success
Establishing governance with a Steering Committee who will help resolve issues and assess risk factors
Entering data into SalesForce for tracking and reporting migrations and identifying resource needs
Documenting gaps in features and functionalities and promote enhancements that will fill those gaps
Providing consulting and support for migrating sites to the appropriate platforms

## Slide 6: What is next:
Identify all iSites that will not be migrated and retire them by June 2015
Complete all early migration projects by June 2015 (although some might not launch until the summer)
Design and distribute reports from SalesForce to all schools and departments
Develop solutions that will simplify migrations

## Slide 7: Options
Migrate to a HUIT platform
Migrate to a school-based platform
Migrate to vendor platform
Export files and archive at the school level
Make site inactive and delete

## Slide 8: HUIT Platforms
Harvard Web Publishing – powered by OpenScholar, available to anyone with a Harvard ID
Harvard Wikis – powered by Confluence, available to anyone with a Harvard ID
Harvard SharePoint – powered by Microsoft, available to CA, HDS, HSPH, FAS, GSE, GSD, Radcliffe and GSAS
Harvard Google Sites – powered by Google, available to FAS, GSAS, DCE, and Summer School
Blogs at Harvard – powered by Wordpress, available to anyone with a Harvard ID
Harvard Qualtrics – powered by Qualtrics, available to anyone with a Harvard ID except HMS, Dental, and HBS

## Slide 9: Appendix
Overall Scope
Standard iSites Administrators
Early Migration Projects

## Slide 10: Estimated Scope
There are currently 5,240 Standard iSites, 4,580 of these are flagged as "active”. Close to 2,300 of active Standard iSites have had little or no activity over the past 11 months.
Year Created | Number of Standard iSites Still Active
2003 - 2007 | 825
2008 | 615
2009 | 705
2010 | 695
2011 | 693
2012 | 422
2013 | 425
2014 | 200

## Slide 11: Standard iSites Administrators
There are 6,624 unique administrator email addresses associated with the Standard iSites that are flagged as active:
School Email | School Email
College – 113 college.harvard.edu | DCE – 40 dce.harvardedu
FAS – 1,593 fas.harvard.edu | GSD – 177 gsd.harvard.edu
GSE – 347 gse.harvard.edu | HDS – 70 hds.harvard.edu
HKS – 97 hks.harvard.edu | HMS – 84 hms.harvardedu
HSPH – 658 hsph.harvard.edu | HLS – 270 law.harvard.edu
Radcliffe – 22 radcliffe.harvard.edu | SEAS – 37 seas.harvard.edu
Harvard – 1,710 harvard.edu | Other Harvard - 559
Non-Harvard - 847 | 

## Slide 12: Some Early Migration Projects
School | Website
CA | Office of the Secretary, Prize Office, ITCRB
DCE | TBD
FAS | FAS Faculty Handbook
FAS | Natural Sciences Lecture Demonstrations
FAS | Administrative Board
GSD | Student Intranet
HDS | My HDS
GSE | Career Office
HKS | TBD
HLS | Professor Joseph William Singer and
HSPH | Office of Financial Services
HUIT | ITCRB Archives